17/9 : 24/9 =>

Decide on an idea for the project

25/9 : 1/10 =>

* Initially specify the features that we will work on and prioritize them
* Specify which technologies will be used

2/10 : 12/10 =>

* Collect information about similar work, modify and add features in the system
* Divide the system into two releases
* Learn ASP.Net

13/10 : 25/10 =>

* Work on and publish a survey for Doctors and pharmacists
* Plan for and hold necessary interviews with doctors
* Learn ASP.Net

26/10 : 2/11 =>

* Start and complete the analysis phase for the following features:
  + Create a medical history for the patient
  + Being able to search for and find (ICU – Hospital – Incubator - …)
  + Search for a medicine
  + Prognosis

3/11 : 16/11 =>

* Midterm exams break

17/11: 4/12 =>

* Start and complete the analysis phase for the following features:
* SOS
* Pharmacy transactions
* Ratings
* Advertisements
* Design website logo and blueprint

5/12: 8/12 =>

* Revise diagrams and fix design issues
* SWOT analysis and PEST analysis

9/12: ----- =>

* Design notification subsystem
* Design ERD
* Preparing the database schema
* Create a plan for implementation and testing phases